A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

UI Policy Configuration (Epic 1)

Create High Impact Control UI Policy (USN1) 2

Make Assignment Group Mandatory (USN2) 2

Make Urgency Read-only (USN3) 1

Total Story Point in Sprint 1= 2+2+1=5

Sprint 2

Client Script Development (Epic 2)

onChange Script – Auto Set Urgency (USN4) 2

onSubmit Script – Assigned To Validation (USN5) 3

onCellEdit Script – Block State List Edit (USN6) 2

Total story Point in Sprint 2= 2+3+2=7

Sprint 3

Testing & Validation (Epic 3)

Test Mandatory Enforcement (USN7) 2

Test Successful Save (USN8) 1

Test Reverse Condition (USN9) 2

Test List Edit Blocking (USN10) 1

Test Form-Based State Update (USN11) 1

Documentation (Epic 4)

Documenting Steps, Results & Screenshots (USN12) 1

Total story Point in Sprint 3= 2+1+2+1+1+1=8

Total Story Points

Sprint 1 = 5

Sprint 2 = 7

Sprint 3 = 8

Velocity= Total Story Points Completed / Number of Sprints

Total story Points= 5+7+8=20

No of Sprints= 3

Velocity =20/3

6.67 (Story Points per Sprint)

Your team’s velocity is 6.67 Story Points per Sprint.